Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05-Oct-2026 |
| --- | --- |
| Team ID | SWTID-2026-4623 |
| Project Name | AI BlogNest API |
| Maximum Marks |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration & Login | USN-1 | As a user, I can register with my name, email and password so that I get an account on BlogNest. | 2 | High |  |
| Sprint-1 | User Registration & Login | USN-2 | As a user, I can log in with email and password so that I receive a JWT token for protected routes. | 2 | High |  |
| Sprint-1 | Role Management | USN-3 | As an admin, I can view users and change their roles (Admin, Editor, Author, Reader) so that permissions are controlled. | 3 | High |  |
| Sprint-2 | Blog Management | USN-4 | As an author, I can create a blog post (title, content, photo path) so that I can publish my ideas. | 3 | High |  |
| Sprint-2 | Blog Management | USN-5 | As an author, I can update or delete my own posts so that I can keep my content correct. | 2 | High |  |
| Sprint-2 | Media Handling | USN-6 | As an author, I can attach a media path / metadata to a post so that images are linked to my content. | 2 | Medium |  |
| Sprint-2 | Public Access | USN-7 | As a reader, I can fetch the list of published posts and open a single post so that I can read content. | 2 | High |  |
| Sprint-3 | Discovery & Search | USN-8 | As a reader, I can search and filter posts by category or tag so that I can find content easily. | 3 | Medium |  |
| Sprint-3 | Comments | USN-9 | As a logged-in reader, I can add a comment to a post so that I can share feedback. | 2 | High |  |
| Sprint-3 | Editorial Workflow | USN-10 | As an editor, I can review pending posts and change their status (Draft, Pending, Scheduled, Published) so that only approved content goes live. | 3 | High |  |
| Sprint-3 | Comment Moderation | USN-11 | As an editor or admin, I can mark comments as approved, pending or spam and delete malicious ones so that discussions stay clean. | 3 | Medium |  |
| Sprint-4 | AI Blog Generation | USN-12 | As an author, I can send a topic to the AI endpoint (/api/ai/generate-blog) so that a full blog draft is generated by Gemini AI. | 5 | High |  |
| Sprint-4 | AI Summarization | USN-13 | As an author, I can send long content to /api/ai/summarize so that I get a short summary. | 3 | High |  |
| Sprint-4 | Analytics | USN-14 | As an author, I can see likes and engagement of my posts so that I can measure post performance. | 3 | Medium |  |
| Sprint-4 | Security & Logging | USN-15 | As an admin, I can rely on validation, sanitization, rate limiting and logs so that the system stays secure. | 2 | Low |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 24 Oct 2022 | 29 Oct 2022 |  |  |
| Sprint-2 | 9 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 11 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 13 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.